## Slide 1: Engineering status report
January 10, 2024

## Slide 2: Overview
3.1.49-1220 - in production
3.1.50-1228 - first build of the “50” series, in QA
  Engageli captions
  Quick polls
  Duplicate classes (copy data from old class when creating a new one)
  Ability to start in “TCP-only mode” on a per-class basis (can be applied to site config as well)
  A special link that leads to a separate “test page” that does not require login
  Removed inappropriate emojis
  Support for WSLP parameter for Linode (get around firewall deficiencies)
  Ability to save PDFs shared in class (will appear in content management)

## Slide 3: Overview
Next 3.1.50 version
  Fix for Engageli captions, remove duplicates
  Cover more cases for bad data in playback attendance
  Admin portal - fix for class filters in class management
  Word cloud - admin portal should show the same cloud as in-class
  Disappearing merged gallery
  Clients get overloaded in large class with thousands of chat messages

## Slide 4: Overview (continued)
Current focus - Bug fixing across the board
  Multi-stack support - ability to auto-route different rooms to different stacks to increase concurrency
  Work on testing multi-stack and single stack concurrency limits
  Class-details page improvements
  Continuing effort - fix missing engagements in older data and enhance code that produces them
  API - architecture rework to support “lectures” and “student progress” data
  V2 API - caching live attendance, pre-computing “engagement vectors” on 5m intervals
  Quick polls - AI-generated polls
  Setting firewall-related settings semi-automatically (WSLP/Tcp-only flags)
  Continuous auto adjustment of LBW/HBW/Normal modes based on network and CPU performance
  Moving mergers and recorders to Linode
  76 issues, 30 in progress/review not counting mobile, 19 low priority (similar to last week)
  54 story tickets, 13 in review/progress

## Slide 5: QA
3.1.49 - Widely deployed by now
3.1.50-20240116 - In QA as of a couple hours ago
  DalRae, Vika, Ana, Anton B, Marlon
  Smoketest in progress
Scale Testing
  Warren
  Testing 3.1.50 - Robots doing polls, Robots doing chat
Tools and Automation
  Lead Adam
  Ana Secondary
  Anton, Cecilia, Marlon initial contributions
  Introduced “doChat” option for load test robots, demonstrated system overloading with sufficient numbers of robots chatting. Waiting to test Matan’s fix in next tag.
  Adam working on a version of the engageli-mic-activity-tracker UI component to operate on the global audio output stream. This new component will facilitate testability of audio stream functionality at scale.

## Slide 6: DevOps
3.1
  k8s robot init speed up and cost improvements in progress
  Multi-stack implementation support
  Gcore CDN implementation
  Hiring process
  Frenchification of marketing contents
  Devry media manager and backend1 troubleshooting
  Data warehouse support
  Dev support

## Slide 7: Integrations and accessibility
A11y/UI:
  Wrapping up on working on integrating CRN into analytics in Admin Portal
  Stride a11y bugs
LTI/Misc:
  Playback attendance intermediate data saved in db for faster attendance: in review
  Bugfix: recording edit, investigating
  LTI deeplink “hang” fixed in 50

## Slide 8: Authentication, authorization and data
Working on engagement API rate limiter
Working on cache attendance report

## Slide 9: Engageli Media Server
Auto-scaling of EMS Routers, allowing rapid increase/decrease in number of concurrent users - merged to master branch
Improving handling of WSLP mode - merged to master branch
Improving robustness of Akamai/Linode EMS:
  Automatic detection of issues (outages, capacity limits, etc)
  Automatic fallback or routing of excess load to AWS
Working on supporting merger/recorder/SIP instances in Akamai/Linode - another phase in review

## Slide 10: Frontend and Backend Services Anton, Lisa, Oleksii, Max
New Class Details Page:
  Sessions page -> activities table
  Poll results preview modals
  Analytics page
Allow “adding to calendar” schedule (from a link, not only ics file)
Quick polls adjustments:
  UI improvements
  Bug fixes
  Engagements
  Socket events performance

## Slide 11: Frontend and Backend Services Anton, Lisa, Oleksii, Max
Modules:
  Youtube slide creation
General:
  Pin Q&As
  Marking class as demo class
  Misc UI adjustments (tooltips, scroll + zoom pdf, etc)

## Slide 12: Frontend and Backend Services Stas, Ben
Multi-Stack:
  Allow adding super-admins from master stack to all stacks
  Creating “Canvas mock” for load testing - allowing us to test the system without being dependent on the canvas environment
  Tenant default class configuration sync
Scanning Tags from PDFs using more stable libraries
Engageli docs final tests
Chat fixes
Onboarding Sean

## Slide 13: Frontend and Backend Services Sean
Onboarding
Automatically change destination in chat when moving from room mode to table mode (and if you are in a table)

## Slide 14: Frontend and Backend Services Nikita, Rotem
Hiding sub-rooms feature
Working on storing playback meetings in DB
Fix recording when the class is directed to Table View
Allow instructor(s) to change the “correct” answer in playback room
Allow instructor(s) to view poll answers in playback even if results were not shared
Pre select verified answer for the instructor in playback
Preparing documents for the APIs specs

## Slide 15: Frontend and Backend Services Yonatan
Implementing 2 dbs approach - engagements db and production db
  Create a job that triggers “delta” insertion - takes the info from the ended meeting from the OLTP database and puts it in the engagements db (other db)
  Create a similar job that is being called every X hours that takes all non-meeting related engagements and inserts them into the engagements db (other db)

## Slide 16: Frontend and Backend Services Dima, Alex
Low/Mid/High Bandwidth mode UI adjustments
Update sharing modes UI (text vs video sharing mode)
Recordings page
Fixing the “devtools” rendering issues (css reflow)

## Slide 17: Frontend and Backend Services Matan
Chat performance fixes
Poll performance updates
Passing live engagements using memory based queue to prevent extreme network load on clients
Updating whisper modals for better transcription (+ using VAD in the offline transcription) (w/ Oleksii)

## Slide 18: Frontend and Backend Services Paul (iOS), Antonio (iOS) Sasha (Android), Anton (QA)
iOS:
  3.1.2 release
    Refactor producer stream handling
    Fix issues around “disable auto unmute raise hands”
    Added support for individual mic block
    Update logic around network recovery for producer
    Update WebRTC and Mediasoup libraries

## Slide 19: Frontend and Backend Services Paul (iOS), Antonio (iOS) Sasha (Android), Anton (QA)
Android:
  Add "block microphone of learners" support
  Support quick polls
  Update logic for chromebooks
  fix crashes

## Slide 20: Design team
Bandwidth mode
addings

## Slide 21: Design team
Calendar integration

## Slide 22: Design team
Tags Polls improvements

## Slide 23: Design team
Content browser finishes

## Slide 24: Design team
Polls tab combined (portal)

## Slide 25: Design team
Many portal improvements
Portal prototype improvements
“Share results” on polls solutions
“Polls on playback recording” concepts
Playback - inactivity message/timer
Class ver 4 definition
Many new wallpapers (virtual background gallery)
Virtual background icon changes
Polls section definition on portal
Design reviews
Design system fixes
Minor fixes

## Slide 26: What is more dangerous?
Drinking diet coke
Eating Häagen-Dazs ice cream
Smoking cigarettes and drinking alcohol
Don't organize the kitchen as you were told to do